## Slide 1
Text-Based Adventure with LLMs
COMP 491 — Progress Meeting 4
May 8, 2026

## Slide 2
Comp491 Project Progress
Project Title: Text-Based Adventure with LLMs
Team Members:
• Kadir Yigit Ozcelik (79975)
• Serdar Yengil (80232)
• Batuhan Karaman (79791)
• Ata Berke Goktekin (80277)
Advisor: Baris Akgun
COMP 491 — Progress Meeting 4 — May 8, 2026

## Slide 3
Previous Progress Meeting
Progress Meeting 3 Summary (April 3, 2026):
What was accomplished in WP3+WP4:
• Socket.IO multiplayer with room codes, lobby, action batching
• Firebase Auth (Google sign-in) and server-side GameState tracking
• Structured directive validation (MOVE, PICKUP, UNLOCK)
• gpt-image-1.5 scene generation with per-scenario style prompts
• Accusation mechanic with evidence chain validation
• Backend on Google Cloud Run, frontend on Firebase Hosting
• Firestore session persistence
What was planned for WP5:
• Game architecture pivot to host-prompt procedural worlds
• Multiplayer game-over flow, turn limits, finale cinematic
• Voice chat, evidence/notes panel, in-game tutorial
• Spectator mode and replay system
• Procedural narrative depth (red herrings, alibis, NPC backstories)
• Operational hardening (timeouts, usage logging)

## Slide 4
Current Progress Meeting
WP5 — Procedural Worlds, Voice Chat, Spectator Mode, Narrative Depth
• The game pivoted from six hardcoded scenarios to a fully procedural pipeline driven by a host prompt; the codebase ships demo-ready on production.
Velvet Shadow v2 — the new game model:
• The host types a theme; the LLM generates the world (rooms, NPCs, items, the murder, the solution) in roughly thirty seconds.
• Single-player removed from the UI; multiplayer-only, two to ten detectives per session.
• Opening and finale are cinematic — AI image, Turkish TTS narration, ambient score, synced typewriter reveal.
Kadir — Frontend, audio, voice and onboarding:
• Three-layer ambient soundtrack and global UI click sound, with a settings popover for separate music and SFX volume.
• Post-game crime-scene reconstruction modal — six to eight chronological beats walking the team through what really happened.
• Push-to-talk voice chat over WebRTC mesh, plus a shared Evidence Board notepad that replaces the old chat tabs.
• Five-step in-game tutorial overlay shown automatically on first play, replayable from the settings menu.
Serdar — Spectators, replay and backend hardening:
• New spectator role at the socket layer — read-only access to a live game, with all write handlers rejecting their input.
• Replay page for finished sessions: scrubbable timeline, play / pause and 1x / 2x / 5x speed, ending with the reconstruction reveal.
• Zod payload validation on every client-emitted event, plus an integration test that verifies Firestore persistence survives a restart.
Ata — Procedural narrative depth and genre awareness:
• Every NPC now ships with an alibi object and a short backstory; the culprit's alibi must contain a discoverable inconsistency.
• Each world contains at least one red herring item that the narrator presents with the weight of real evidence.
• Genre detection on the host prompt injects a tonal style guide — noir, sci-fi, gothic-horror, cyberpunk, period drama.
Batuhan — The pivot itself, AI integration and production deploy (see slide 5)

## Slide 5
Batuhan Karaman — Infrastructure & GCP
Completed (Architecture pivot, AI optimization, production deploy):
• Led the Velvet Shadow v2 pivot — replaced six hardcoded scenarios with an LLM-generated world pipeline (strict Zod schema, structured outputs, an automatic repair pass and a hardcoded fallback world) so the host types a theme and the game produces its own rooms, NPCs, evidence and culprit.
• Removed roughly two hundred lines of regex movement and pickup heuristics and collapsed the entire directive surface to a single MOVE — inventory, evidence, sanity and NPC mood now live in narrator prose, giving the model full authorial control.
• Cut the pre-game wait from sixty seconds to thirty by running opening-image generation in parallel with world-text generation, and resolved the resulting race so an early image is baked straight into the ready event instead of being dropped by an old client filter.
• Rewrote the TTS pipeline — moved off broken WAV streams that some browsers refused to decode, switched to MP3, swapped to the warmer 'ash' voice and pre-fetched the audio at story-ready, so the opening cinematic plays at zero latency.
• Shipped real-time multiplayer broadcasts: players in the same room now see each other's actions and the narrator stream live, a session-wide queue banner shows who is currently being written to, and a fifteen-second disconnect grace period keeps reloads and tab throttling from flickering players off the roster.
• Ran today's full production deploy — backend on Cloud Run in europe-west1, web on Cloud Run in us-central1, environment baked at build time, Firebase Hosting CDN auto-invalidated, and the live site verified at velvet-shadow.web.app.
Next Up:
• Add OpenAI-client timeouts, exponential-backoff retry and a fallback model cascade so a single 5xx no longer terminates a live session.
• Add per-IP and per-session rate limiting plus usage and cost telemetry to Cloud Logging so a runaway client cannot blow up the bill.
• Integrate Sentry and a small admin observability dashboard to surface which prompts hit 429s and which sessions end unexpectedly.

## Slide 6
Kadir Yigit Ozcelik — Frontend & UI
Completed (Issues #24, #36, #48, #49):
• Built three independent ambient audio layers — lobby, in-game and cinematic — with cross-fade ducking, plus a settings popover that gives separate volume sliders and mute toggles for music and UI sound effects, with preferences persisted to localStorage.
• Added a global UI click sound that hooks every button through document-level event delegation, so the audio touch is consistent across the whole app.
• Built the post-game crime-scene reconstruction modal that opens after the finale and walks the player through six to eight chronological beats; strict ID enums keep the AI from inventing rooms or NPCs, and a single-flight cache prevents duplicate generations across browsers.
• Split reconstruction generation into two model calls — events on a reasoning model, conclusion on a fast non-reasoning one — after the original single call kept truncating the closing paragraph against the same token budget.
• Shipped V-key push-to-talk voice chat over WebRTC mesh with Socket.IO acting as a signaling-only relay; holding V transmits to all teammates, typing 'v' inside any input field passes through cleanly, and the speaker's avatar lights up live.
• Replaced the old room and direct chat tabs with a single shared Evidence Board notepad — every note broadcasts to all players, treated as out-of-game thinking material that the narrator never reads.
• Built a five-step in-game tutorial overlay that triggers on first play and highlights the turn counter, chat area, action input, accuse button and settings; keyboard navigable and replayable from the settings menu.
Next Up:
• Polish the mobile and small-screen layout — header buttons, the accusation banner and the action input still need responsive media queries.
• Run end-to-end voice-chat verification against the production HTTPS deployment, where getUserMedia and STUN traversal behave differently than on localhost.
• Add an in-app changelog panel for the demo audience so newcomers can see what shipped in the latest sprint.

## Slide 7
Serdar Yengil — Backend & API
Completed (Issues #52, #53):
• Added a spectator role to the Socket.IO handshake so observers receive the full session state and the live narrator stream while every write handler rejects them — invited guests can watch a real game without being able to interfere.
• Built the spectator UI on the home page and adapted the in-game view for it: chat input, accuse and leave are hidden and a Spectator badge appears in the header.
• Built the replay system as a dedicated page with a scrubbable timeline, play / pause and 1x / 2x / 5x speed controls, ending with the same reconstruction modal as the live game.
• Added Zod schema validation to every client-emitted Socket.IO event so malformed or hostile payloads never reach a handler — the server returns an INVALID_PAYLOAD error event instead.
• Wrote a Firestore integration test that creates a session, populates it, syncs, simulates a server restart, rehydrates the store and asserts byte-for-byte equality of the recovered state.
Next Up:
• Add session-resume on the spectator side so a dropped observer reconnects and catches up automatically without a manual refresh.
• Profile and tune the action-batching window under realistic four-player load, since the current values were chosen against solo tests.
• Add a server-side per-session rate limit on action submission to complement the per-IP limit at the OpenAI call layer.

## Slide 8
Ata Berke Goktekin — Game Design & Prompts
Completed (Issues #54, #55):
• Extended the procedural world schema with three new fields — every NPC now ships with an alibi object (claimed location, claimed activity, optional corroboration and inconsistency) and a short backstory the narrator can pull from.
• Made every world contain at least one red-herring item, and constrained the generator so the culprit's alibi must hide a discoverable inconsistency while innocent NPCs stay consistent but information-limited.
• Updated the narrator prompt to use the new fields so when a player questions a suspect the narrator delivers their alibi naturally, draws on the backstory for voice and gives red herrings the same narrative weight as real evidence.
• Updated the post-game reconstruction so the conclusion explicitly acknowledges any red herring ("the broken letter was a misdirection"), letting players see which leads were intentional dead ends.
• Built a genre-aware style amplifier — a keyword heuristic with a small LLM fallback detects the genre of the host prompt and injects a tonal style guide into both the world generator and the narrator's system prompt.
• Authored concrete style guides for noir, sci-fi, gothic-horror, cyberpunk and period drama, plus a generic fallback — the same procedural pipeline now produces tonally distinct worlds across themes.
Next Up:
• Broaden the genre library with fantasy, modern thriller and cosmic horror, and tighten the noir guide based on playtest feedback.
• Add a pre-game world-quality check where the LLM critiques its own world and re-rolls if it spots unreachable rooms, missing inconsistencies or no red herring.
• Run a five-prompt diversity playtest to measure whether the new procedural depth genuinely shifts gameplay between themes.

## Slide 9
References
[1] N. Montfort, Twisty Little Passages: An Approach to Interactive Fiction. MIT Press, 2003.
[2] A. Plotkin, The Inform Designer's Handbook, 2004.
[3] P. Ammanabrolu et al., How to Avoid Being Eaten by a Grue, arXiv:2006.07409, 2020.
[4] N. Walton, AI Dungeon, Latitude, 2019. https://aidungeon.io
[5] OpenAI, GPT-5 API Documentation, 2025. https://platform.openai.com/docs
[6] N. Shaker et al., Procedural Content Generation in Games. Springer, 2016.
[7] Socket.IO Documentation, 2024. https://socket.io/docs/v4/
[8] WebRTC API, MDN Web Docs, 2024. https://developer.mozilla.org/en-US/docs/Web/API/WebRTC_API

## Slide 10
Attachment
Live Application:
• https://velvet-shadow.web.app
• Backend: Cloud Run (europe-west1)
• Database: Firestore (comp491-akboys-2026)
GitHub Repository:
• https://github.com/bakaraman/comp491-akboys
• 8 issues closed this sprint, 2 PRs merged + 1 branch direct-merged
• 2 open issues for WP6 (Batuhan's operational hardening — in progress)