College of Engineering

COMP 491 – Computer Engineering Design

Project Proposal

Text-Based Adventure with LLMs

Spring 2026 (Updated)

Participant Information:

| Name | ID | Email | Phone |
| --- | --- | --- | --- |
| Kadir Yigit Ozcelik | 79975 | kadirozcelik21@ku.edu.tr | +90 551 215 64 74 |
| Serdar Yengil | 80232 | syengil21@ku.edu.tr | +90 545 775 08 63 |
| Batuhan Karaman | 79791 | bkaraman21@ku.edu.tr | +90 534 878 90 16 |
| Ata Berke Goktekin | 80277 | agoktekin21@ku.edu.tr | +90 538 064 49 44 |

Project Advisor: Baris Akgun

Abstract

This project is a web-based platform for AI-powered text adventure games. Players explore story worlds using natural language, with a Large Language Model (LLM) acting as the narrator. The system uses a TypeScript monorepo architecture with a Next.js 15 frontend, Express.js backend, and OpenAI GPT-5.4 for streaming narration. Six handcrafted game scenarios (Noir, Haunted Manor, Space Station, Pirate, Western, Cyberpunk) are available, each with 5 rooms, 3 NPCs, and 5 collectible items forming evidence chains. The platform features real-time streaming narration via Server-Sent Events (SSE), AI-generated action suggestions via GPT-5-nano, and session persistence. Planned features include Socket.IO-based multiplayer co-op, Firebase Auth for user identity, AI-generated scene visuals via gpt-image-1.5, and deployment on Google Cloud Run + Firebase Hosting.

Table of Contents

Section 1	Introduction	4

1.1	Concept	4

1.2	Objectives	4

1.3	Background	4

Section 2	S/T methodology and associated work plan	4

2.1	Methodology	4

2.2	Work Package Descriptions	4

2.3	Demonstration	5

2.4	Impact	5

2.5	Risk analysis	5

2.6	Gantt Chart	5

Section 3	Economical and Ethical Issues	5

Section 4	References	5

- Introduction

  - Concept

Text-based adventure games, also known as interactive fiction, are one of the oldest forms of digital entertainment. Pioneered by Colossal Cave Adventure (1976) and Zork (1977), these games let players explore narratives through natural language. Despite their long history, the genre has been limited by hand-authored content: every room, NPC, and puzzle had to be written by a developer in advance.

The emergence of Large Language Models (LLMs) opens a new chapter for this genre. AI Dungeon (2019) demonstrated that LLMs can generate coherent narratives on demand, but purely LLM-driven games suffer from a fundamental problem: the model has no concept of rules or game state. It can hallucinate items, contradict earlier events, and be manipulated by adversarial inputs.

This project addresses this with a structured approach: handcrafted scenario schemas define the game world (rooms, NPCs, items, evidence chains) while the LLM provides creative, atmospheric narration within those constraints. The platform is built as a TypeScript monorepo with Next.js 15 + React 19 for the frontend and Express.js for the backend, using OpenAI GPT-5.4 for streaming narration. Six themed scenarios (noir detective, haunted manor, space station, pirate, western, cyberpunk) are available at launch. Planned features include multiplayer co-op via Socket.IO, AI-generated scene visuals, and deployment on Google Cloud Platform.

  - Objectives

• Design and implement a structured scenario system where handcrafted JSON schemas define game worlds (rooms, NPCs, items, evidence) while the LLM narrates freely.
• Build a full-stack TypeScript monorepo (Next.js frontend + Express backend + shared types) with real-time streaming narration via SSE.
• Integrate OpenAI GPT-5.4 for atmospheric, context-aware narration and GPT-5-nano for action suggestion generation.
• Create 6 distinct themed scenarios (Noir, Haunted Manor, Space Station, Pirate, Western, Cyberpunk), each with unique rooms, NPCs, and evidence chains.
• Implement Socket.IO-based multiplayer co-op allowing 2-4 players to share a session.
• Add AI-generated scene visuals via gpt-image-1.5 for room transitions.
• Deploy to Google Cloud Run (backend) and Firebase Hosting (frontend) for public access.

  - Background

Interactive fiction has been studied extensively. Montfort (2003) defines it as 'work in which a program accepts text input from a reader and prints text in response' [1]. The genre peaked commercially in the 1980s with Infocom's parser-based games and was renewed with Inform 7 and Twine [2].

The application of neural language models to interactive fiction was explored by Ammanabrolu et al. (2020) [3], who showed transformer models could generate contextually relevant story continuations. AI Dungeon (2019) was the first commercially successful LLM-driven text adventure using GPT-2 and later GPT-3 [4], but its lack of game state led to well-documented consistency failures.

OpenAI's GPT-5 family (2025) provides advanced streaming, function calling, and multi-modal capabilities [5]. This project leverages GPT-5.4 for high-quality narration with streaming output via Server-Sent Events, and GPT-5-nano for lightweight action suggestion generation. The structured scenario approach ensures narrative consistency without sacrificing creative freedom.

Procedural content generation in games has been studied by Shaker et al. (2016) [6]. While this project uses handcrafted scenarios rather than fully procedural generation, the scenario schema system is designed to support future LLM-based scenario generation.

- S/T methodology and associated work plan

  - Methodology

The system is built as a TypeScript monorepo with three packages: @akboys/shared (common types and scenario data), @akboys/server (Express.js backend), and @akboys/web (Next.js 15 + React 19 frontend).

Scenario Design: Each of the 6 scenarios is defined as a typed TypeScript object containing rooms (with exits, descriptions, investigation targets), NPCs (with dialogue trees, locations, knowledge), and items (with evidence flags). The shared package exports a Scenario type that enforces structural consistency across all scenarios.

AI Narration: The Express backend sends the full scenario context (minus the solution) as a system prompt to OpenAI GPT-5.4. Player messages are appended to the conversation history and streamed back via Server-Sent Events (SSE). The LLM narrates atmospherically while respecting the scenario's world rules. A separate GPT-5-nano call generates 3 contextual action suggestions after each narrator response.

Session Management: Each game session is identified by a UUID. The SessionStore interface abstracts storage — currently in-memory (Map), planned migration to Firestore for persistence across server restarts.

Multiplayer (Planned): Socket.IO will provide real-time bidirectional communication. Players join a session by sharing its URL. The server broadcasts narrator responses to all connected clients. Turn management ensures orderly gameplay.

Deployment (Planned): The backend will be containerized and deployed to Google Cloud Run (serverless, auto-scaling). The frontend will be hosted on Firebase Hosting (global CDN). Session data will persist in Firestore (NoSQL, same GCP project for minimal latency).

  - Work Package Descriptions

Detailed work package descriptions with contributors, objectives, task descriptions, deliverables and milestones. A template is given below.

| Work package number | WP1 | Start date or starting event: |  | Week 1 – Week 2 |  |
| --- | --- | --- | --- | --- | --- |
| Work package title | Research, Setup & Demo (COMPLETED) |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Batuhan Karaman | Kadir Yigit Ozcelik | Serdar Yengil | Ata Berke Goktekin |  |
| Weeks per participant | 1-2 | 1-2 | 1-2 | 1-2 |  |
| Objectives Set up GitHub repository, CI pipeline, and build initial demo. |  |  |  |  |  |
| Description of work T1.1 (W1) GitHub repo, branch protection, issue tracking T1.2 (W1) Initial demo with Tkinter + Gemini API T1.3 (W2) Architecture design (Structured Chaos concept) T1.4 (W2) Project proposal and registration form |  |  |  |  |  |
| Deliverables D1.1 GitHub repo D1.2 Working demo (5 rooms, 3 NPCs) D1.3 Proposal document |  |  |  |  |  |
| Milestones M1.1 (W2) Demo ready — COMPLETED |  |  |  |  |  |

| Work package number | WP2 | Start date or starting event: |  | Week 3 – Week 6 |  |
| --- | --- | --- | --- | --- | --- |
| Work package title | Core Engine, Scenarios & Web Platform (COMPLETED) |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Batuhan Karaman | Kadir Yigit Ozcelik | Serdar Yengil | Ata Berke Goktekin |  |
| Weeks per participant | 3-6 | 3-6 | 3-6 | 3-6 |  |
| Objectives Migrate from Python demo to TypeScript monorepo. Build full web platform with 6 scenarios. |  |  |  |  |  |
| Description of work T2.1 (W3) TypeScript monorepo setup (shared, server, web packages) T2.2 (W3-4) Express.js backend with REST API (6 endpoints) T2.3 (W4) Next.js 15 + React 19 frontend with noir-themed UI T2.4 (W4-5) OpenAI GPT-5.4 streaming narration via SSE T2.5 (W5) GPT-5-nano action suggestion system T2.6 (W5-6) 6 scenario scripts (Noir, Haunted, Space, Pirate, Western, Cyberpunk) T2.7 (W6) Session management with UUID routing, markdown rendering |  |  |  |  |  |
| Deliverables D2.1 TypeScript monorepo D2.2 6 playable scenarios D2.3 Full-stack web app with streaming AI |  |  |  |  |  |
| Milestones M2.1 (W4) Backend API serving sessions M2.2 (W6) Web app fully playable — COMPLETED |  |  |  |  |  |

| Work package number | WP3 | Start date or starting event: |  | Week 7 – Week 10 |  |
| --- | --- | --- | --- | --- | --- |
| Work package title | Multiplayer & Persistence |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Kadir Yigit Ozcelik | Serdar Yengil | Batuhan Karaman |  |  |
| Weeks per participant | 7-10 | 7-10 | 7-8 |  |  |
| Objectives Add real-time multiplayer via Socket.IO, migrate to Firestore, implement GameState tracking. |  |  |  |  |  |
| Description of work T3.1 (W7) Socket.IO server setup and room-based sessions T3.2 (W7-8) Multiplayer UI (player list, typing indicators, message attribution) T3.3 (W8) Explicit GameState tracking on server (room, inventory, visited) T3.4 (W8-9) Migrate SessionStore from in-memory Map to Firestore T3.5 (W9-10) Turn management and multiplayer session synchronization T3.6 (W10) Firebase Auth for user authentication |  |  |  |  |  |
| Deliverables D3.1 Socket.IO multiplayer backend D3.2 Multiplayer frontend UI D3.3 Firestore persistence D3.4 Firebase Auth integration |  |  |  |  |  |
| Milestones M3.1 (W8) Two players in same session M3.2 (W10) Full multiplayer co-op with auth |  |  |  |  |  |

| Work package number | WP4 | Start date or starting event: |  | Week 9 – Week 12 |  |
| --- | --- | --- | --- | --- | --- |
| Work package title | Advanced Features & Deployment |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Ata Berke Goktekin | Batuhan Karaman |  |  |  |
| Weeks per participant | 9-12 | 9-12 |  |  |  |
| Objectives Deploy to GCP, add AI image generation, implement game-over conditions. |  |  |  |  |  |
| Description of work T4.1 (W9) Dockerfile for backend, Cloud Run deployment T4.2 (W9-10) Firebase Hosting for frontend T4.3 (W10-11) gpt-image-1.5 scene visualization with per-room cache T4.4 (W11) Game-over conditions (win: solve mystery, lose: turn limit) T4.5 (W11-12) Accusation mechanic and evidence tracking T4.6 (W12) CI/CD pipeline for automatic deployments |  |  |  |  |  |
| Deliverables D4.1 Deployed web app (public URL) D4.2 AI image generation pipeline D4.3 Game-over and win/lose system |  |  |  |  |  |
| Milestones M4.1 (W10) App publicly accessible M4.2 (W12) All advanced features integrated |  |  |  |  |  |

| Work package number | WP5 | Start date or starting event: |  | Week 13 – Week 15 |  |
| --- | --- | --- | --- | --- | --- |
| Work package title | Testing, Polish & Documentation |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Batuhan Karaman | Kadir Yigit Ozcelik | Serdar Yengil | Ata Berke Goktekin |  |
| Weeks per participant | 13-15 | 13-15 | 13-15 | 13-15 |  |
| Objectives End-to-end testing, UX polish, poster, final report, and demo preparation. |  |  |  |  |  |
| Description of work T5.1 (W13) End-to-end playtesting across all 6 scenarios T5.2 (W13) Multiplayer stress testing (concurrent sessions) T5.3 (W14) UI/UX polish, performance tuning T5.4 (W14) Poster design T5.5 (W15) Final report and demo video |  |  |  |  |  |
| Deliverables D5.1 Test report D5.2 Poster D5.3 Final report D5.4 Demo video |  |  |  |  |  |
| Milestones M5.1 (W14) Poster submitted M5.2 (W15) Final demo ready |  |  |  |  |  |

  - Demonstration

The final demonstration will show a live playthrough in a web browser in two modes: single-player and multiplayer co-op. The single-player demo will cover at least two of the six scenarios (e.g., Noir and Cyberpunk) from scenario selection to mystery resolution. The multiplayer demo will have two participants collaborating in the same session via shared URL.

Performance measures: (1) Streaming latency — narrator response begins within 1 second. (2) Scenario consistency — NPCs, rooms, and items behave according to their definitions. (3) Multiplayer synchronization — all players see the same game state in real time. (4) Visual coherence — generated scene images match the scenario theme. (5) Deployment — the app is publicly accessible via a URL without local setup.

  - Impact

This project advances AI-powered interactive entertainment by combining structured scenario design with creative LLM narration. The TypeScript monorepo architecture demonstrates a professional, full-stack approach to AI application development.

The platform can serve as an educational tool for language learning, creative writing, and critical thinking through mystery-solving gameplay. The multiplayer co-op mode develops teamwork and collaborative problem-solving. The scenario schema system is extensible — new themes and stories can be added by defining new scenario objects without modifying the engine. The project will be open-sourced on GitHub.

  - Risk analysis

Risk 1 — LLM narration inconsistency (Likelihood: Medium, Impact: Medium): The LLM may contradict earlier events or hallucinate items. Mitigated by including full conversation history in each API call and scenario context in the system prompt. Planned server-side GameState tracking will add a second layer of validation.

Risk 2 — OpenAI API costs (Likelihood: Medium, Impact: Medium): GPT-5.4 streaming + GPT-5-nano suggestions + gpt-image-1.5 could accumulate costs. Mitigated by using nano model for suggestions (low cost), caching images per room, and setting per-session token limits.

Risk 3 — Socket.IO multiplayer latency (Likelihood: Low, Impact: Medium): Real-time synchronization may lag under load. Mitigated by turn-based gameplay (no real-time twitch action required) and Cloud Run auto-scaling.

Risk 4 — Data loss with in-memory store (Likelihood: High, Impact: High): Current in-memory SessionStore loses all data on restart. ACTIVE risk — Firestore migration (Issue #2) is the top priority for WP3.

Risk 5 — Scope creep (Likelihood: Medium, Impact: Medium): WP1-WP2 already deliver a complete, playable web app. WP3-WP5 add enhancements. If multiplayer proves too complex, the single-player app is a viable final product.

  - Gantt Chart

You can prepare your Project Gantt Chart using MS Project (http://www.matchware.com/en/special/gantt-chart.php) or similar tools.

- Economical and Ethical Issues

The project uses OpenAI API for LLM narration (GPT-5.4), action suggestions (GPT-5-nano), and planned image generation (gpt-image-1.5). OpenAI API costs are usage-based; development costs are managed through the team's shared API budget. Deployment uses Google Cloud Platform: Cloud Run for the backend (serverless, scales to zero when idle — zero cost at rest), Firebase Hosting for the frontend (free tier), and Firestore for the database (free tier: 50K reads/day, 20K writes/day). No special hardware is required beyond standard development laptops. The domain and hosting infrastructure are covered by GCP free tier and Firebase free plan.

Content Safety: The scenario schema defines all available rooms, NPCs, and items. The LLM narrates within these boundaries. Content moderation can be added as a further safeguard via OpenAI's moderation API.

Intellectual Property: All scenarios are original creations by the team. AI-generated narration and images are clearly disclosed as AI-generated.

Player Wellbeing: The platform includes session identifiers but does not employ dark patterns such as artificial urgency or manipulative reward schedules.

Data Privacy: Firebase Auth handles user identity securely. Conversation logs are stored in Firestore within the team's GCP project. No data is shared with third parties beyond OpenAI's API processing (governed by OpenAI's data usage policy).

- References

[1] N. Montfort, Twisty Little Passages: An Approach to Interactive Fiction. MIT Press, 2003.
[2] A. Plotkin, The Inform Designer's Handbook, 2004. Available: http://inform-fiction.org
[3] P. Ammanabrolu et al., How to Avoid Being Eaten by a Grue, arXiv:2006.07409, 2020.
[4] N. Walton, AI Dungeon: Play any adventure you can imagine. Latitude, 2019. Available: https://aidungeon.io
[5] OpenAI, GPT-5 API Documentation, 2025. Available: https://platform.openai.com/docs
[6] N. Shaker, J. Togelius, M. Nelson, Procedural Content Generation in Games. Springer, 2016. Available: http://pcgbook.com
[7] Socket.IO Documentation, 2024. Available: https://socket.io/docs/v4/