## Slide 1
Text-Based Adventure with LLMs
COMP 491 — Progress Meeting 1
March 5, 2026

## Slide 2: Comp491 Project Progress
Project Title: Text-Based Adventure with LLMs
Team Members:
Kadir Yigit Ozcelik (79975)
Serdar Yengil (80232)
Batuhan Karaman (79791)
Ata Berke Goktekin (80277)
Advisor: Baris Akgun
Progress Meeting 1 — March 5, 2026

## Slide 3: Previous Progress Meeting
This is the first progress meeting.
What we completed before this meeting:
• Met with advisor (Baris Akgun) to discuss project scope
• Advisor emphasized multiplayer as a key differentiator
• Built a working single-player demo
• Prepared and submitted Project Registration Form
• Prepared and submitted Project Proposal
• Decided on tech stack: GCP (Vertex AI, Cloud Run, Firebase)

## Slide 4: Current Progress Meeting
WP1 — Research, Setup & Demo Refinement (W1-W2)
Tasks Performed:
• GitHub repo created with issue tracking
• Architecture documented
• Project proposal and registration form prepared and submitted
Work Distribution:
• Batuhan: Demo development, architecture design, proposal
• Kadir: Technical document, function call design
• Serdar: Registration form, multiplayer research
• Ata Berke: Background research, references

## Slide 5: Next Progress Meeting
Next: WP2 — Procedural Story Generation & Core Engine (W3-W6)
Planned Tasks:
• Design scenario JSON schema and validation rules
• Implement Phase 1 LLM scenario generation with re-prompt loop
• Build schema validator
• Start 5 universe templates
• Begin FastAPI backend migration
Work Distribution:
Batuhan: Design scenario JSON schema, implement Phase 1 LLM prompt, and set up GCP project with Cloud Run deployment.
Ata Berke: Document the 5 universe templates and write example scenario JSONs for each.
Kadir: Set up React/Next.js project with game UI components.
Serdar: Research WebSocket/Socket.IO patterns and prototype an echo server for multiplayer.

## Slide 6: References
[1] N. Montfort, Twisty Little Passages: An Approach to Interactive Fiction. MIT Press, 2003.
[2] A. Plotkin, The Inform Designer's Handbook, 2004.
[3] P. Ammanabrolu et al., How to Avoid Being Eaten by a Grue, arXiv:2006.07409, 2020.
[4] N. Walton, AI Dungeon, Latitude, 2019. https://aidungeon.io
[5] Google DeepMind, Gemini API: Function Calling, 2024. https://ai.google.dev/docs/function_calling
[6] N. Shaker et al., Procedural Content Generation in Games. Springer, 2016.