College of Engineering

COMP 491 – Computer Engineering Design

Project Proposal

Text-Based Adventure with LLMs

Spring 2026

Participant Information:

| Name | ID | Email | Phone |
| --- | --- | --- | --- |
| Kadir Yigit Ozcelik | 79975 | kadirozcelik21@ku.edu.tr | +90 551 215 64 74 |
| Serdar Yengil | 80232 | syengil21@ku.edu.tr | +90 545 775 08 63 |
| Batuhan Karaman | 79791 | bkaraman21@ku.edu.tr | +90 534 878 90 16 |
| Ata Berke Goktekin | 80277 | agoktekin21@ku.edu.tr | +90 538 064 49 44 |

Project Advisor: Baris Akgun

Abstract

This project is a platform for AI-powered text adventure games. Players explore procedurally generated story worlds using natural language. A Large Language Model (LLM) acts as the narrator while a Python engine enforces all game rules through a validated function call interface. The key innovation is the "Structured Chaos" architecture: the LLM has full creative freedom in narration but cannot alter game state outside of validated function calls, solving the consistency and sandbox problems found in systems like AI Dungeon. The platform supports multiple universe templates, AI-generated scene visuals using Gemini 2.5 Flash, and a queue-based multiplayer co-op mode where up to 4 players assume different roles in the same story.

Table of Contents

Section 1	Introduction	4

1.1	Concept	4

1.2	Objectives	4

1.3	Background	4

Section 2	S/T methodology and associated work plan	4

2.1	Methodology	4

2.2	Work Package Descriptions	4

2.3	Demonstration	5

2.4	Impact	5

2.5	Risk analysis	5

2.6	Gantt Chart	5

Section 3	Economical and Ethical Issues	5

Section 4	References	5

- Introduction

  - Concept

Text-based adventure games, also known as interactive fiction, are one of the oldest forms of digital entertainment. Pioneered by Colossal Cave Adventure (1976) and Zork (1977), these games let players explore narratives through natural language. Despite their long history, the genre has been limited by hand-authored content: every room, NPC, and puzzle had to be written by a developer in advance.

The emergence of Large Language Models (LLMs) opens a new chapter for this genre. AI Dungeon (2019) demonstrated that LLMs can generate coherent narratives on demand, but purely LLM-driven games suffer from a fundamental problem: the model has no concept of rules or game state. It can hallucinate items, contradict earlier events, and be manipulated by adversarial inputs.

This project addresses this with the "Structured Chaos" architecture: a Python engine enforces all rules while the LLM narrates. The platform supports multiple universes (noir detective, cyberpunk, fantasy, horror), procedurally generates a unique scenario every session, renders AI visuals per scene via Gemini 2.5 Flash, and supports multiplayer co-op with up to 4 players.

  - Objectives

• Design and implement the Structured Chaos architecture separating the LLM narrator from the Python referee engine.
• Build a procedural scenario generation system where the LLM creates a unique, validated game world before each session.
• Develop a three-layer sandbox enforcement mechanism preventing the LLM from breaking game rules.
• Integrate Gemini 2.5 Flash native image generation to produce scene-appropriate visuals for each room transition.
• Implement a queue-based multiplayer co-op system supporting up to 4 players with distinct roles.
• Support at least 5 distinct universe templates (noir, cyberpunk, fantasy, horror, western), each with its own tone and function call extensions.

  - Background

Interactive fiction has been studied extensively. Montfort (2003) defines it as 'work in which a program accepts text input from a reader and prints text in response' [1]. The genre peaked commercially in the 1980s with Infocom's parser-based games and was renewed with Inform 7 and Twine [2].

The application of neural language models to interactive fiction was explored by Ammanabrolu et al. (2020) [3], who showed transformer models could generate contextually relevant story continuations. AI Dungeon (2019) was the first commercially successful LLM-driven text adventure using GPT-2 and later GPT-3 [4], but its lack of game state led to well-documented consistency failures.

Function calling in LLMs, introduced by OpenAI (2023) and supported by Google Gemini, provides a structured mechanism for models to interact with external systems [5]. This project leverages Gemini's function calling to create a strict, validated interface between the LLM narrator and the Python referee, solving the consistency and sandbox problems of prior systems.

Procedural content generation in games has been studied by Shaker et al. (2016) [6]. This project proposes an LLM-based PCG approach where the model generates structured JSON game scenarios validated by the Python engine before gameplay begins.

- S/T methodology and associated work plan

  - Methodology

The system has two layers. The LLM Layer (Narrator) reads player input, selects a function call if necessary, receives the Python result as JSON, and transforms it into atmospheric narration. The Python Layer (Referee) holds the complete GameState and validates every action before executing it.

The sandbox is enforced through three independent layers:
Layer 1 — System Prompt: The LLM receives a rule not to modify state directly. This layer alone is insufficient since prompts can be jailbroken.
Layer 2 — Function Call Gating: The LLM can only affect game state through predefined, validated Python functions. Wrong room? Rejected. Missing prerequisite? Rejected. Item not discovered? Rejected.
Layer 3 — Scenario Schema: The entire game world is a JSON schema (rooms, exits, NPCs, items, evidence chains, solution) defined before the game starts. The referee only permits actions within this schema.

Procedural generation uses two LLM phases. Phase 1 (pre-game): the LLM generates the full scenario JSON for the chosen template. Python validates it (graph connectivity, evidence chain solvability, NPC locations). Phase 2 (gameplay): a separate LLM session narrates based on function call results. It never receives the solution directly.

Multiplayer uses a queue-based approach: actions enter a FIFO queue, Python processes them one by one, and narration is broadcast to all clients via WebSocket. Shared state (map, evidence, NPCs) is common to all players; individual state (location, inventory, sanity, role) is per-player. Roles: Detective (final accusation), Journalist (bonus NPC dialogue), Doctor (substance analysis, sanity immunity), Thief (lock-picking, hidden areas).

Visual generation triggers on every room transition. A template-specific style prefix is prepended to the room description and sent to Gemini 2.5 Flash's native image generation. Images are cached per room and generated asynchronously.

  - Work Package Descriptions

Detailed work package descriptions with contributors, objectives, task descriptions, deliverables and milestones. A template is given below.

| Work package number | WP1 | Start date or starting event: |  | Week 1 – Week 2 |  |
| --- | --- | --- | --- | --- | --- |
| Work package title | Research, Setup & Demo Refinement |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Batuhan Karaman | Kadir Yigit Ozcelik | Serdar Yengil | Ata Berke Goktekin |  |
| Weeks per participant | 1-2 | 1-2 | 1-2 | 1-2 |  |
| Objectives Set up GitHub repository, CI pipeline, and refine the existing working demo into a clean, documented codebase. |  |  |  |  |  |
| Description of work T1.1 (W1) GitHub repo, branch protection, issue tracking T1.2 (W1) Refactor demo: separate engine from LLM layer T1.3 (W2) Unit tests for all function calls T1.4 (W2) Architecture documentation |  |  |  |  |  |
| Deliverables D1.1 GitHub repo with CI D1.2 Refactored demo with tests D1.3 Architecture document |  |  |  |  |  |
| Milestones M1.1 (W2) Clean, tested demo ready for extension |  |  |  |  |  |
| Work package number | WP2 | Start date or starting event: |  | Week 3 – Week 6 |  |
| Work package title | Procedural Story Generation & Core Engine |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Batuhan Karaman | Ata Berke Goktekin |  |  |  |
| Weeks per participant | 3-6 | 3-6 |  |  |  |
| Objectives Build the two-phase LLM story generation system and migrate to FastAPI backend. |  |  |  |  |  |
| Description of work T2.1 (W3) Design scenario JSON schema and validation rules T2.2 (W3) Implement Phase 1 LLM scenario generation with re-prompt loop T2.3 (W4) Build schema validator (graph connectivity, evidence chain) T2.4 (W4-5) Implement 5 universe templates T2.5 (W5-6) Migrate to FastAPI backend |  |  |  |  |  |
| Deliverables D2.1 Scenario generation system D2.2 5 universe templates D2.3 FastAPI backend |  |  |  |  |  |
| Milestones M2.1 (W4) LLM generates valid scenarios M2.2 (W6) FastAPI serving game sessions |  |  |  |  |  |
| Work package number | WP3 | Start date or starting event: |  | Week 5 – Week 8 |  |
| Work package title | Frontend & AI Visual Generation |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Kadir Yigit Ozcelik | Ata Berke Goktekin |  |  |  |
| Weeks per participant | 5-8 | 5-8 |  |  |  |
| Objectives Build the React/Next.js frontend and integrate Gemini 2.5 Flash image generation. |  |  |  |  |  |
| Description of work T3.1 (W5-6) React + Next.js project setup, game UI components T3.2 (W6) Connect frontend to FastAPI backend T3.3 (W7) Integrate Gemini 2.5 Flash image generation T3.4 (W7) Async image generation with room-level cache T3.5 (W8) Style prefix system, fallback placeholder |  |  |  |  |  |
| Deliverables D3.1 React frontend D3.2 AI visual generation pipeline D3.3 Template style system |  |  |  |  |  |
| Milestones M3.1 (W6) Playable in browser M3.2 (W8) Scene visuals per room |  |  |  |  |  |
| Work package number | WP4 | Start date or starting event: |  | Week 9 – Week 12 |  |
| Work package title | Multiplayer System |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Serdar Yengil | Batuhan Karaman |  |  |  |
| Weeks per participant | 9-12 | 9-12 |  |  |  |
| Objectives Implement the queue-based multiplayer co-op system with WebSocket and player roles. |  |  |  |  |  |
| Description of work T4.1 (W9) WebSocket server (Socket.IO) T4.2 (W9-10) Action queue system (FIFO, broadcast) T4.3 (W10) Shared vs individual state split T4.4 (W11) Player role system T4.5 (W11-12) Lobby, role selection, session management UI T4.6 (W12) NPC cross-player memory |  |  |  |  |  |
| Deliverables D4.1 WebSocket multiplayer backend D4.2 Role system D4.3 Multiplayer frontend |  |  |  |  |  |
| Milestones M4.1 (W10) Two players in same session M4.2 (W12) Full 4-player co-op with roles |  |  |  |  |  |
| Work package number | WP5 | Start date or starting event: |  | Week 13 – Week 15 |  |
| Work package title | Testing, Polish & Documentation |  |  |  |  |
| Participant number | 1 | 2 | 3 | 4 | 5 |
| Participant name | Batuhan Karaman | Kadir Yigit Ozcelik | Serdar Yengil | Ata Berke Goktekin |  |
| Weeks per participant | 13-15 | 13-15 | 13-15 | 13-15 |  |
| Objectives Adversarial testing of sandbox, UX polish, poster, and final report. |  |  |  |  |  |
| Description of work T5.1 (W13) Adversarial sandbox testing T5.2 (W13) End-to-end playtesting across all 5 templates T5.3 (W14) UI/UX polish, performance tuning T5.4 (W14) Poster design T5.5 (W15) Final report and demo preparation |  |  |  |  |  |
| Deliverables D5.1 Test report D5.2 Poster D5.3 Final report D5.4 Demo video |  |  |  |  |  |
| Milestones M5.1 (W14) Poster submitted M5.2 (W15) Final demo ready |  |  |  |  |  |

  - Demonstration

The final demonstration will show a live playthrough in a web browser in two modes: single-player and multiplayer co-op. The single-player demo will cover at least two universe templates from scenario generation to final resolution. The multiplayer demo will have two or more participants with different roles solving a mystery together.

Performance measures: (1) Sandbox integrity — no adversarial input can modify game state outside validated function calls. (2) Scenario validity — 100% of generated scenarios pass Python validation within two attempts. (3) Narrative coherence — each session produces a distinct, internally consistent story. (4) Visual consistency — all generated images match the active template style.

  - Impact

This project advances AI-powered interactive entertainment by solving the sandbox problem that has limited LLM-driven games. The Structured Chaos architecture is a reusable pattern for any application requiring creative AI narration within rule-constrained systems: game development, educational simulations, and training scenarios.

The platform can serve as an educational tool for language learning and narrative literacy. The multiplayer co-op mode develops teamwork and critical thinking. The core architecture (scenario schema, sandbox layers, procedural generation) will be open-sourced to allow further research and development.

  - Risk analysis

Risk 1 — LLM generates invalid scenario JSON (Likelihood: Medium, Impact: High): Mitigated by JSON schema validation and automatic re-prompt with specific errors. Max 3 retries, then fallback to a pre-authored scenario.

Risk 2 — LLM sandbox breach via adversarial input (Likelihood: Low, Impact: High): Mitigated by function call gating. The LLM has no API surface other than validated functions. System prompt is a secondary measure only.

Risk 3 — Gemini API rate limits / costs (Likelihood: Medium, Impact: Medium): Free tier (1500 req/day) is sufficient for development. Images cached per room. Fallback placeholder if quota exceeded.

Risk 4 — Multiplayer latency (Likelihood: Low, Impact: Medium): Queue-based approach tolerates async. No real-time twitch gameplay required. Acceptable wait is 3-5 seconds.

Risk 5 — Scope creep (Likelihood: Medium, Impact: Medium): WP1-WP3 alone form a complete demonstrable project. WP4-WP5 are extensions.

  - Gantt Chart

You can prepare your Project Gantt Chart using MS Project (http://www.matchware.com/en/special/gantt-chart.php) or similar tools.

- Economical and Ethical Issues

The entire backend and AI infrastructure runs on Google Cloud Platform (GCP). New GCP accounts receive $300 in free credits valid for 3 months, which is more than sufficient for the full semester of development and demonstration. LLM and image generation use Vertex AI (Gemini 2.5 Flash), covered under the same credit. The FastAPI backend is deployed on Google Cloud Run (serverless, scales to zero when idle). The frontend is hosted on Vercel free tier. No special hardware is required beyond standard development laptops. Total out-of-pocket cost for the semester is zero.

Content Safety: The sandbox architecture limits what the LLM can narrate to pre-validated scenario elements, reducing the risk of harmful content. Content moderation may be added as a further safeguard.

Intellectual Property: All content is AI-generated and clearly disclosed as such. No copyrighted fictional works, characters, or settings are used.

Player Wellbeing: The platform will include session time indicators and will not employ dark patterns such as artificial urgency or manipulative reward schedules.

Data Privacy: No personally identifiable information is stored beyond session duration. Users are informed that conversation logs are processed by Google Cloud under its data handling policies.

- References

[1] N. Montfort, Twisty Little Passages: An Approach to Interactive Fiction. MIT Press, 2003.
[2] A. Plotkin, The Inform Designer's Handbook, 2004. Available: http://inform-fiction.org
[3] P. Ammanabrolu et al., How to Avoid Being Eaten by a Grue, arXiv:2006.07409, 2020.
[4] N. Walton, AI Dungeon: Play any adventure you can imagine. Latitude, 2019. Available: https://aidungeon.io
[5] Google DeepMind, Gemini API: Function Calling. Google AI for Developers, 2024. Available: https://ai.google.dev/docs/function_calling
[6] N. Shaker, J. Togelius, M. Nelson, Procedural Content Generation in Games. Springer, 2016. Available: http://pcgbook.com