## Slide 1
Text-Based Adventure with LLMs
COMP 491 — Progress Meeting 2
March 12, 2026

## Slide 2: Comp491 Project Progress
Project Title: Text-Based Adventure with LLMs
Team Members:
Kadir Yigit Ozcelik (79975)
Serdar Yengil (80232)
Batuhan Karaman (79791)
Ata Berke Goktekin (80277)
Advisor: Baris Akgun
Progress Meeting 2 — March 12, 2026

## Slide 3: Previous Progress Meeting
Progress Meeting 1 Summary (March 5, 2026):
What was accomplished:
• GitHub repo created
• Single-player demo built (Tkinter + Gemini API, 5 rooms, 3 NPCs)
• Architecture documented (Structured Chaos: referee + LLM narrator)
• Project proposal and registration form submitted
What was planned next:
• Design scenario JSON schema and validation rules
• Implement LLM-based scenario generation
• Start universe templates (noir, cyberpunk, etc.)
• Begin backend migration from Python demo

## Slide 4: Current Progress Meeting
WP2 — Core Engine, Scenarios & Web Platform (W3-W6)
Major Accomplishments:
• Full migration from Python/Tkinter to TypeScript monorepo
(Node.js + Express backend, Next.js 15 + React 19 frontend)
• 6 complete game scenarios designed and implemented:
Noir, Haunted Manor, Space Station, Pirate, Western, Cyberpunk
Each with 5 rooms, 3 NPCs (with dialogue), 5 items (evidence system)
• OpenAI GPT-5.4 streaming narration via Server-Sent Events (SSE)
• GPT-5-nano integration for real-time follow-up action suggestions
• Session management with UUID-based routing (/session/[id])
• Rich markdown rendering (bold, italic, blockquotes, headings)
• Dark noir-themed responsive UI with scenario selection grid
• REST API with 6 endpoints (scenarios, sessions, chat, suggestions)
Work Distribution:
• Batuhan: Monorepo setup, GCP infra, server architecture, API design
• Kadir: Next.js frontend, scenario picker UI, chat components
• Serdar: Express backend, session store, SSE streaming
• Ata Berke: 6 scenario scripts (rooms, NPCs, items), prompt engineering

## Slide 5: Next Progress Meeting
Next: WP3 — Multiplayer, Persistence & Advanced Features (W7-W10)
Planned Tasks:
• Implement explicit GameState tracking on server (room, inventory, visited)
• Add Socket.IO for real-time multiplayer co-op sessions
• Migrate from in-memory SessionStore to Firestore for persistence
• Deploy backend to Google Cloud Run, frontend to Firebase Hosting
• Add image generation for scene visualization (gpt-image-1.5)
• Implement game-over conditions and win/lose scenarios
• Add user authentication (Firebase Auth)
Work Distribution:
• Batuhan: GCP deployment (Cloud Run + Firebase), Firestore migration
• Kadir: Multiplayer UI, player indicators, shared game view
• Serdar: Socket.IO backend, multiplayer session management
• Ata Berke: Image generation prompts, game-over logic, balancing

## Slide 6: References
[1] N. Montfort, Twisty Little Passages: An Approach to Interactive Fiction. MIT Press, 2003.
[2] A. Plotkin, The Inform Designer's Handbook, 2004.
[3] P. Ammanabrolu et al., How to Avoid Being Eaten by a Grue, arXiv:2006.07409, 2020.
[4] N. Walton, AI Dungeon, Latitude, 2019. https://aidungeon.io
[5] OpenAI, GPT-5 API Documentation, 2025. https://platform.openai.com/docs
[6] N. Shaker et al., Procedural Content Generation in Games. Springer, 2016.
[7] Socket.IO Documentation, 2024. https://socket.io/docs/v4/